# WASM Implementation Plan — Thobe Platform

Updated v2.0 | Full-Stack Portfolio Build

## Phase 0 — Project Setup (Day 1)

Goal: Set up the environment correctly to avoid rework later.

### Backend (NestJS)

- Initialize NestJS project with modular structure

- src/modules/auth/

- src/modules/users/

- src/modules/orders/

- src/modules/customization/

- src/modules/chat/

- src/modules/analytics/

- Configure ESLint + Prettier

- Set up global ValidationPipe

- Configure TypeORM with PostgreSQL (Supabase)

- Set up .env with DATABASE_URL, JWT_SECRET, JWT_REFRESH_SECRET, ANTHROPIC_API_KEY

### Frontend (Next.js)

- Create Next.js 14 project (App Router)

- Install and configure Tailwind CSS, Framer Motion, Zustand

- Set up folder structure: components/, features/, services/, hooks/

## Phase 1 — Core Backend (Days 2–4)

Goal: Build a clean, scalable backend foundation.

### 1. Auth Module (Upgraded)

- User entity: id, email, password (hashed), role (user/admin), created_at

- Endpoints: POST /auth/register, POST /auth/login, POST /auth/refresh

- JWT access token — expires 15 minutes

- JWT refresh token — expires 7 days, stored in DB

- JwtAuthGuard and RolesGuard for protected routes

### 2. Customization Module

- Entities: Color (id, name, hex_code), Fabric (id, name, description, price_multiplier)

- Entity: Accessory (id, name, type, extra_price)

- Entity: Customization (id, color_id FK, fabric_id FK, recommendation_label, created_at)

- Junction: CustomizationAccessory (customization_id FK, accessory_id FK)

- Endpoint: GET /customization/options — returns all colors, fabrics, accessories

- Endpoint: POST /customization — saves user selection, returns recommendation label

### 3. Recommendation Engine (Upgraded)

- Rules defined in a JSON config file — not hardcoded if/else

- RecommendationService reads rules and matches against user's selections

- Easy to extend: add new combinations without modifying service code

### 4. Order Module

- Entity: Order (id, user_id nullable FK, customization_id FK, status, total_price, created_at)

- Endpoints: POST /orders (create), GET /orders/my (user's orders)

- PATCH /orders/:id/status — admin only, validates status transitions

- DB indexes: user_id, status, created_at

## Phase 2 — Frontend Core (Days 5–8)

Goal: Build the primary user-facing experience.

### 1. Thobe Builder UI (Highest Priority)

- Multi-step wizard: Step 1 Color → Step 2 Fabric → Step 3 Accessories → Step 4 Review

- Zustand store manages selection state across steps

- Progress indicator with step labels and completion status

### 2. CSS-Driven SVG Live Preview (Upgraded)

- SVG thobe illustration with named regions: body, collar, cuffs, buttons

- Color selection updates --thobe-color CSS variable on SVG element

- Fabric selection applies a texture class (e.g. .fabric-wool, .fabric-linen)

- No PNG swapping — preview updates are instant and smooth

### 3. Recommendation Display

- After fabric selection, calls POST /customization for label

- Displays label with an animated badge: 'Recommended: Royal Classic'

### 4. Order Summary Page

- Shows selected color, fabric, accessories with images

- Itemized price: base price + fabric multiplier + accessory extras

- Confirm Order button → calls POST /orders → shows success screen with Order ID

## Phase 3 — AI Chatbot (Days 9–10) (Upgraded)

Goal: Build a genuinely useful AI assistant, not a keyword bot.

### 1. Claude API Integration

- Backend: POST /chat/message — receives user message + conversation history

- Calls Anthropic Claude API with a system prompt scoped to the Thobe platform

- System prompt includes: available fabrics, colors, pricing rules, and how to guide users

- Returns Claude's response to the frontend

### 2. Chat UI

- Floating button (bottom-right) opens chat panel

- Message history displayed with user/bot distinction

- Conversation history sent with each request (stateless backend)

- 'Talk to Human' button triggers WhatsApp redirect: https://wa.me/<number>

## Phase 4 — Orders Flow Integration (Days 11–12)

- Connect customization builder → order summary → POST /orders

- Success screen shows Order ID and link to order history

- User profile page: GET /orders/my — lists all past orders with status badges

## Phase 5 — Admin Dashboard (Days 13–15) (Upgraded)

- Protected route — redirects to login if no admin JWT

- Orders table: Order ID, Customer, Status, Date, Total Price

- Filter by status (PENDING / PROCESSING / DELIVERED) and date range

- Search by Order ID or customer email

- PATCH status action with confirmation modal

- Export to CSV button — downloads filtered result set

## Phase 6 — Analytics (Day 16)

- Backend: GET /analytics/summary — aggregated queries

- Most selected color (GROUP BY color_id ORDER BY count DESC LIMIT 5)

- Most popular fabric

- Orders by status count

- Frontend: Simple cards showing top results with percentage bars

## Phase 7 — Testing (Day 17) (New)

Goal: Cover the most critical flows so the portfolio demonstrates engineering quality.

- Backend — Supertest E2E tests:

- POST /auth/register + login + refresh token flow

- Full order creation flow: customization → order → status update

- Admin route guard (returns 403 for non-admin)

- Frontend — Playwright E2E:

- Complete builder flow end-to-end

- Order confirmation and success screen

## Phase 8 — Polish and Optimization (Day 18)

- Framer Motion: page transitions, step animations in builder, badge entrance

- Loading states on all async actions (skeleton loaders, button spinners)

- Error handling: API errors surfaced as toast notifications

- Optimize SVG preview rendering (memoize CSS variable updates)

- Lighthouse audit — target 90+ performance score

## Phase 9 — Deployment (Days 19–20)

- Backend: Deploy to Render — set env vars, connect Supabase

- Frontend: Deploy to Vercel — set NEXT_PUBLIC_API_URL

- Run DB migrations on Supabase

- Smoke test all critical flows on production URLs

- Record Loom walkthrough (3 min) and add link to README

## Timeline Summary

| Phase | Key Tasks | Duration |
| --- | --- | --- |
| Phase 0 | Project setup | 1 day |
| Phase 1 | Core backend (auth, customization, orders) | 3 days |
| Phase 2 | Frontend core + SVG preview | 4 days |
| Phase 3 | Claude API chatbot | 2 days |
| Phase 4 | Order flow integration | 2 days |
| Phase 5 | Admin dashboard (filter + export) | 3 days |
| Phase 6 | Analytics | 1 day |
| Phase 7 | Testing (Supertest + Playwright) | 1 day |
| Phase 8 | Polish and optimization | 1 day |
| Phase 9 | Deployment | 2 days |

Total: ~20 days

## Bonus (Optional, if time permits)

- Option A: WebSocket real-time order status updates

- Option B: order.created event-driven notification (email via Resend)

Pick only one — both add scope. Option B has more practical value for the portfolio.